STRATEGIC PLAN FOR
POWER BI DATA VISUALIZATION PROJECT

Week 1 – Strategic Planning

Project Title:
Sales Performance Analysis Dashboard using Microsoft Power BI

Submitted by: [SHREYA ROY]

Internship: Virtual Power BI Data Visualization Intern

STREAM: BBA (BA)

COLLAGE: B.P.Poddar Institute of Management and Technology

Week 1 Task

- Introduction

This document presents a strategic plan for developing an interactive Sales Performance Analysis Dashboard using Microsoft Power BI. The project is designed to transform raw sales information into clear and useful business insights. The plan explains the business objective, target users, proposed data source, data preparation approach, dashboard design, visual storytelling strategy, project timeline, risks and success measures. The actual dashboard development will be carried out in the later stages of the internship.

- . Project Overview

The proposed project is a Sales Performance Analysis Dashboard. It will provide management with a simple and interactive view of sales performance across time, products, categories and markets. Users will be able to use filters and visuals to identify trends and compare performance.

Business Problem: Raw sales data stored in tables can be difficult to interpret quickly. A Power BI dashboard can organize the information into KPIs and visual comparisons so that decision-makers can identify important trends and areas requiring attention.

- Business Objectives

• Monitor important sales and profit indicators.

• Analyze sales trends over time.

• Compare performance across products, categories and markets.

• Identify high-performing and low-performing areas.

• Provide interactive filtering for easier analysis.

• Present business information in a clean and understandable format.

- Target Audience

The primary users will be sales managers, business managers and other decision-makers. The dashboard will be designed for users who need quick business insights without having to work directly with large tables of raw data.

- Publicly Available Dataset and Data Source

For this project, the Microsoft Financial Sample dataset is proposed as the main data source. Microsoft provides the Financial Sample as a Power BI learning dataset containing sample sales and profit information organized by market segment and country/region. It can be downloaded as an Excel workbook and loaded into Power BI Desktop

Official source: Microsoft Learn – Download the Financial Sample Excel Workbook for Power BI.

Source page: https://learn.microsoft.com/en-us/power-bi/create-reports/sample-financial-download

- Data Collection and Preparation Plan

- Obtain the selected public sample dataset.

- Import the Excel data into Power BI Desktop.

- Review columns, data types and missing values.

- Remove or handle duplicate and unnecessary records where required.

- Standardize date, text and numerical fields.

- Create required measures/calculations.

- Validate the prepared data against the source.

- Prepare the data model for visualization.

- Proposed Power BI Dashboard

The dashboard will use a simple top-to-bottom layout. The most important KPIs will be shown first, followed by trend analysis and comparisons. Filters will allow users to explore the report interactively.

- Proposed Visualizations

• KPI Cards – Total Sales, Total Profit and other important measures.

• Line Chart – Sales/Profit trend over time.

• Bar or Column Chart – Performance by country/region.

• Bar or Column Chart – Performance by product/category.

• Donut or Bar Chart – Contribution by segment/category where appropriate.

• Table/Matrix – Detailed product or market information.

• Slicers – Year, country/region, segment and other relevant fields.

- Visual Storytelling Strategy

The dashboard will follow a logical reading order. KPI cards will provide an immediate summary. Trend charts will then show how performance changes over time. Comparison charts will highlight differences between markets, products or segments. Detailed information will be placed below the summary visuals. Consistent titles, labels and spacing will be used, while unnecessary visuals will be avoided. The objective is to help a user understand the main business message quickly and then explore details when required.

- Project Timeline and Milestones

| Phase | Activity | Estimated Time | Deliverable |
| --- | --- | --- | --- |
| 1 | Requirements and Project Planning | 4 hours | Strategic Project Plan |
| 2 | Dataset Research and Collection | 5 hours | Selected Public Dataset |
| 3 | Data Cleaning and Preparation | 6 hours | Prepared Dataset |
| 4 | Data Modelling and Measures | 5 hours | Data Model |
| 5 | Dashboard Design and Visualization | 7 hours | Power BI Dashboard |
| 6 | Testing and Improvements | 4 hours | Tested and Validated Dashboard |
| 7 | Final Documentation | 3 hours | Final Project Report |
| TOTAL |  | 34 hours | Complete Project |

- Potential Challenges and Risk Management

• Missing or incomplete data — inspect data quality before analysis.

• Incorrect data types — validate and correct data types during preparation.

• Duplicate records — check for duplicates and remove them when appropriate.

• Incorrect calculations — validate measures against source values.

• Too many visuals — include only visuals that answer a business question.

• Poor readability — maintain a consistent layout and clear labels.

- Key Performance Indicators (KPIs)

Project success will be monitored using the following indicators:

• Total Sales

• Total Profit

• Total Orders/Transactions where available

• Profit Margin where available

• Sales/Profit trend over time

• Performance by market/region

• Performance by product/category

• Dashboard usability and accuracy

- Expected Outcome

The expected outcome is an interactive and professional Power BI dashboard that converts raw sample sales data into useful business information. Users should be able to monitor important KPIs, identify trends, compare different business areas and apply filters to explore the data. The final report should be accurate, easy to understand and suitable for business decision-making.

- Conclusion

This strategic plan provides a roadmap for the Power BI visualization project. The planned process begins with understanding the business objective and selecting a suitable public dataset. It then moves through data preparation, modelling, dashboard design, testing and documentation. A structured approach will help ensure that the final dashboard is technically reliable, visually clear and useful for business analysis.